Project-HW3-Checkpoint 1 (1 p)

Fall 2025

Team Number and Project Title:

Names of students who actively worked on this assignment (think of it as a mini peer review):

- Ashwini Mahadevaswamy

- Madison Rogers

- Shamsheer Hussain

- Mohit Athipedu

- Danyelle Veillard

Checkpoint 1

Divide project into several phases and list specific objectives for each phase

Phase 1: Research & Planning (Weeks 1–3)

• Conduct market research and feasibility study to identify urban users' needs and preferences.

• Evaluate suitable plant types for indoor growth (herbs, leafy greens, small vegetables).

• Identify technical requirements for sensors, lighting, and modular pod design.

• Define project scope, objectives, and potential risks.

Phase 2: Design & Integration Planning (Weeks 4–6)

• Develop pod CAD designs with modular and height-adjustable features.

• Select sensors for humidity, water, and light monitoring; create fallback and calibration methods.

• Design app wireframes/mockups to guide users on watering, lighting, and nutrient management.

• Allocate resources and refine risk mitigation strategies.

Phase 3: Testing & Validation (Weeks 7–9)

• Simulate pod and app workflows, test conceptual designs, and verify feasibility.

• Monitor progress against schedule and update risk log.

• Conduct internal team reviews of pod design, sensor selection, and app mockups.

Phase 4: Final Reporting & Conceptual Market Launch (Weeks 10–12)

• Compile final report and presentation on project outcomes.

• Prepare phased market launch plan: pilot small-batch launch -> gather feedback -> scale production.

• Include adoption rate, usability, and customer satisfaction metrics.

Critical Success Factors

1. Should complete a functional prototype within 8 weeks, staying within the budget.

2. To achieve plant growth in the required test environment for at least 2 plant varieties (leafy green and small vegetable).

3. Maintain the app accurately up to a minimum of 95% command execution rate.

4. Get positive feedback of at least 80% from 15-20 beta users in Boston to purchase at that price point, and a minimum of 70% for a successful harvest for first-time growers.

5. Modular design supporting 1- 5 pod configurations without underperforming.

6. Cost-effective materials and manufacturing for scalability and mass production while maintaining product quality.

7. Also having clear communication and discussion among software and design teams by maintaining a resolution response time of 4 hours for critical issues and 24hours for standard problems.

Assumptions

Assuming that urban residents are willing to grow plants in their apartments or houses, where there is a lack of land availability for growing plants. Users will select plant varieties suitable for small-scale, indoor modular farming (under 14–16 inches in mature height). Plants such as basil, lettuce, or microgreens are compact by nature. " 2. "The modular design assumes a footprint no larger than 1 sq. ft. per pod, expandable vertically for users with more space." 3. "Indoor environments in Boston may receive little to no sunlight during winter; therefore, artificial lighting will serve as the primary light source." "Electricity usage will be minimal due to the use of energy-efficient LED lights estimated at under 15W per pod."